}

Guide 1. APT Project Definition Capstone Course

- PART I

1. Personal Background

Below is a table in which you must complete the requested information.

| Student name | Daniel Ivan Parada |
| --- | --- |
| Rut | 21.727.510-5 |
| Program | Ingeniería Informática |
| Campus | Puente Alto |

| Student name | Jose Cisterna |
| --- | --- |
| Rut | 21.822.922-0 |
| Program | Ingeniería Informática |
| Campus | Puente Alto |

| Student name | Bastian Garrido |
| --- | --- |
| Rut | 22.454.761-7 |
| Program | Ingeniería Informática |
| Campus | Puente Alto |

| Student name | Antonia Muñoz |
| --- | --- |
| Rut | 21.604.342-1 |
| Program | Ingeniería Informática |
| Campus | Puente Alto |

2. APT Project Description

In the description, you must briefly state the name of your APT project and the competencies from your graduate profile that you will put into practice. If performance areas are defined in your program, also mention which performance areas the project is linked to.

| Project name | Cabin management and reservation system. |
| --- | --- |
| Performance area(s) | Software development, systems analysis, object-oriented programming, database modeling. |
| Competencies | - Analyze computational system requirements. - Design and develop IT solutions. - Model processes and data structures. - Implement backend and frontend functionalities. - Prepare technical software documentation. |

3. APT Project Justification

Below are different fields that you must complete with the requested information. This section seeks for you to describe your project in detail and justify its relevance and appropriateness.

| Relevance of the APT project | This project seeks to solve the lack of digitalization in small businesses dedicated to renting cabins. In many cases, reservations are carried out manually or through social media, which leads to disorganization, double bookings, loss of time, and poor information traceability. The proposed solution is a management system that allows the administrator to visualize and control all reservations, payments, and inventory, while the client can make their requests autonomously. The project has professional relevance, as it is situated in the field of software development, and addresses a real problem that directly impacts small entrepreneurs and users of the tourism service. |
| --- | --- |
| APT Project Description | A web application will be developed that allows for complete management of the cabin reservation process. This includes: login by roles, user, cabin, payment, and inventory maintainers, availability control, administrator profiles, and report generation. It will be approached through methodologies typical of agile development and iterative phases of design, implementation, testing, and validation. |
| Project relevance to the graduate profile | The project applies multiple competencies from the Computer Engineer profile, such as requirements analysis, system design and implementation, UML diagramming, database modeling, testing, technical documentation, and effective communication. It allows for demonstration of domain in key technologies and professional skills. |
| Relationship with professional interests | We are interested in web software development, the design of customized solutions for small businesses, and systems architecture. This project allows me to work in a real scenario, apply my knowledge, and strengthen my professional profile as a future full-stack developer or systems analyst. |
| Feasibility of APT Project development | We have the technical skills and knowledge of the necessary tools to develop the project. I have the capacity to work autonomously and in a planned manner. Factors such as the duration of the semester, the hours assigned to the course, and the use of digital resources facilitate its development. Possible difficulties could be related to time or technical adjustments, but I have strategies to reorganize tasks and meet deadlines. |

- PART II

4. Objectives

In this section, you must define the general and specific objectives of the APT Project. It is important to clarify that the objectives must be stated clearly, concisely, and without major explanations, that is, they must be understood on their own. It is suggested to write them using an infinitive verb, as this forces concrete actions to be specified.

| General objective | Develop a cabin reservation management system that allows administrators to efficiently control availability, payments, users, and inventory, and allows clients to make reservation requests through a friendly and secure web platform. |
| --- | --- |
| Specific objectives | - Design a clear system architecture, based on extended use cases. - Implement session login functionalities with role validation. - Develop maintainers for users, cabins, reservations, payments, and inventory. - Validate automatic cabin availability to avoid over-reservations. - Allow the administrator role to have access to a dedicated administration panel to manage cabins and reservations, in addition to generating exportable files in PDF and Excel formats. - Document the development using UML diagrams and functional evidence. |

5. Methodology

In the following section, you must describe the methodology, specific to your discipline, that you will use to solve the previously described APT project, including the stages and working methods.

Methodology Description

A classic development methodology will be applied, with iterative stages that include: - Analysis of functional and non-functional requirements. - Design of database, use case diagrams, and activity diagrams. - Modular Implementation by phases: authentication, reservations, payments, inventory. - Testing of functionality, form validation, and data flow. - Technical and end-user documentation. Activities will be planned using management tools such as Gantt charts, ensuring constant monitoring of progress.

6. Evidence

Next, describe what evidence will be evaluated in the progress report and the final report of your APT project. This evidence must be agreed upon with your instructor. Evidence will be understood as the products developed during the project whose purpose is to visualize or document how the work has been implemented.

| Type of evidence (progress or final) | Name of evidence | Description | Justification |
| --- | --- | --- | --- |
| Progress | APT project definition | Document that defines the APT project to be carried out. | Define the project that will be worked on in this APT. |
| Progress | Project charter | Initial document of the project phase that defines the limit the project will have. | Know the limits that the project may have in its development. |
| Progress | WBS Matrix | Document that organizes all tasks | The responsible parties, the activities, how long it will last, and the value are known. |
| Progress | SRS | Document that specifies system requirements and project proposal | Show the proposal and requirements specifications of the project to be carried out. |
| Progress | System requirements | Document of the system's functional and non-functional requirements. | Know the system requirements to implement the solution. |
| Progress | Gantt Chart | Project timeline. | Organize the dates for carrying out the project activities. |
| Progress | Extended use cases | Document that describes user interactions with the system. | Present user interactions with the system. |
| Progress | Mockups | Graphic description of the project, meaning a model with all project views. | Visually present how the project looks. |
| Progress | Architecture document (DAS) | Document related to software architecture that defines the project's quality requirements. | Define the system's quality requirements. |
| Progress | Data dictionary | Document that defines the terminologies used in the project development. | Translate technical words to the end-user. |
| Progress | APT development | Second phase of the project definition | Define the project development in an intermediate stage |
| Progress | Database Model | Model that indicates the interaction of the tables corresponding to the database. | Show the model that will be used in the project's database. |
| Progress | Database table creation | Tables necessary for carrying out the project | It is necessary to create the database |
| Progress | PL/SQL Queries | Queries necessary for carrying out the project | It is necessary to invoke the tables correctly and optimally |
| Final | 100% System development | Delivery of 100% system development with all requirements completed. | Product delivery to our client |
| Final | Test plan | Define the performance of system quality tests and the type of tests to be carried out, along with quality validation metrics | Plan to develop the quality tests to be carried out in the system. |
| Final | Change control matrix | Document that allows managing the changes made to the project | Publicize the changes made |
| Final | Scope verification | Document that presents the project's fulfilled requirements | Publicize the fulfilled requirements |
| Final | User manual | Document that describes the use of the system | Provide the user with a guide for system usage |
| Final | Closing report | Document that grants a closure to the product realization process | Grant a closure to the development process |

7. Work Plan

In the following table, define the planning of your APT Project according to what is required.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competence or competence units | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Activity duration | Responsible | Observations |
| APT Project | Development of APT project definition | Propose a project that provides a solution to the stated problem | Computer and document | 1 day | Entire team | We had the project defined from the final portfolio process, which facilitates developing this task |
| Project Management | Project charter | Define the project charter. | Computer and documents | 2 days | Jose Cisterna | A clear prior definition of how our project will work will facilitate this task |
| Project Management | Requirement template | Define the project requirements. | Computer and documents | 2 days | Antonia Muñoz | Not clearly defining the requirements could complicate the work plan |
| Project Management | SRS report | Define SRS report | Computer and documents | 5 days | Daniel Parada | A clear prior definition of how our project will work will facilitate this task |
| Prototyping | Mockups | Create the model | Computer and PowerPoint | 4 days | Antonia Muñoz | Having a clear image of what is wanted facilitates prototype development |
| Project Management | Gantt Chart | Create a timeline for the activities | Computer and documents | 4 days | Jose Cisterna | A clear prior definition of how our project will work will facilitate this task |
| Project Management | Extended use cases | Define the project use cases. | Computer and documents | 3 days | Bastian Garrido | A clear prior definition of how our project will work will facilitate this task |
| Architecture | DAS document | Define the project architecture. | Computer and documents | 3 days | Entire team | Poor team organization could hinder the development of this document given how extensive it is. |
| Project Management | Data dictionary | Define the terminologies used in the project | Computer and documents | 1 day | Entire team | Familiarity with the topic and its terminologies facilitates developing this task |
| APT Project | APT project development | Second phase of project development and definition | Computer and documents | 43 days | Entire team | The focus of this phase being system development could translate into delays in previously defined milestones |
| APT Project | Final APT report | Third phase of project development and definition | Computer and documents | 16 days | Entire team | Responsible work up to this point would facilitate developing this task. |
| Databases | Development of the DB model along with the necessary scripts | Development of the DB model, tables, and PL/SQL queries | Computer, SQL | 7 days | Entire team | A clear prior definition of how our project will work will facilitate this task |
| Programming | 100% System development | Development of all system modules | Computer, Visual Studio Code | 25 days | Entire team | Developing functions not practiced in the past could hinder their development |
| Quality | Test plan | Define the quality tests that must prove the project's quality level | Computer and documents | 15 days | Entire team | Poor execution of the test plan could lead to a significant delay in the project |
| Quality | Change control matrix | Manage the changes made during project development | Computer and documents | 3 days | Entire team | Not clearly defining the modifications in the project could generate significant confusion |
| Quality | Scope verification | Verify if the project meets the requirements | Computer and documents | 1 day | Entire team | This task is facilitated if the project has been developed efficiently and following standards |
| Project Management | User manuals | Explain the application use to users | Computer and documents | 1 day | Entire team | Lack of experience writing a user manual could hinder this task, but on the other hand, an understanding of the system's operation would facilitate it. |
| Project Management | Project closing charter | Grant a closure to the project | Computer and documents | 3 days | Entire team | Responsible work up to this point would facilitate developing this task. |
| APT Project | APT presentation document | Presentation of our APT through a document | Computer and documents | 2 days | Entire team | Responsible work up to this point would facilitate developing this task. |

8. Gantt Chart

Find a Gantt Chart format that suits you and organize the activities planned in the previous point in it, considering the assigned period for the development of your APT Project. You must maintain the temporality of the academic period in the development of the three phases contemplated in the Portfolio of Title Course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | W 1 | W 2 | W 3 | W 4 | W 5 | W 6 | W 7 | W 8 | W 9 | W 10 | W 11 | W 12 | W 13 | W 14 | W 15 | W 16 |  | W 17 | W 18 |
| Development of APT project definition |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project charter |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Requirement template |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SRS report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mockups |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Gantt Chart |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Extended use cases |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DAS document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data dictionary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| APT project development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final APT report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Development of the DB model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 100% System development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Change control matrix |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Scope verification |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| User manuals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project closing charter |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| APT presentation document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

In case the APT Project is a group project, in this column you must indicate the name of the person responsible for each task or activity. This will subsequently allow for the evaluation to be differentiated by each member.